### Planning your Project

#### First Things First

Your team/project needs a name. Something catchy and fun but professional and relevant. Please let me know this ASAP.

#### Scope Statement

Before you start creating tasks, you must prepare a Scope Statement. This must be a document called ScopeStatement.pdf that addresses the following topics:

- Justification: A brief statement regarding the business need your project addresses or the reason that it is being made. The 'elevator pitch' is a good thing to put here.

- Product scope description: The characteristics of the products, services, and/or results your project will produce. This is the project scope. You should include any interim goals. You may not reach the final product, but that is your complete goal.

- Acceptance criteria: The conditions that must be met before project deliverables are accepted.  When will it be 'good enough'. When will the product be acceptable. This may not match the entire scope.

- Deliverables: The products, services, and/or results your project will produce (also referred to as objectives). Be specific about what interim deliverables will be produced. For example, interim deliverable 1 - able to display patient information; interim deliverable 2 - able to update patient information and so on.

- Project Exclusions: Statements about what the project will not accomplish or produce. You need to be specific as to what cannot be done as well.

- Constraints: Restrictions that limit what you can achieve, how and when you can achieve it, and how much achieving it can cost.

- Assumptions: Statements about how you will address uncertain information as you conceive, plan, and perform your project.

Each group submits one file with the name ScopeStatement.pdf, but you MUST complete this as a group and have everyone's input.

Understand that your Scope might change as your project evolves and you get feedback from users and/or do testing; however, you need to carefully think through the scope before you can plan your tasks.

#### Shopping List

Document available resources (as found in the resources we already have) and resources that we will need to obtain. For your shopping list must contain the part you need, how many you need, where it can be purchased (URL) and price. Common places to look are Amazon, BC Robotics or piShop.ca (which sells more than PIs).

One member of the group must email your final resource list by 2pm Friday. Send a message to me with the title "Group Name: Resource List" and copy your teammates. This email contains ALL the resources you need including those that we already have on hand in the department.

The title of the email is important; it MUST be as listed above.

#### Project Planning

After you complete your Scope Statement you need to create an initial project plan. Before creating this plan you must, as a group, think about and figure out what you need to do to get the project moving. For example, most teams are going to be using a Raspberry Pi or some sort of single board microprocessor. You cannot just jump into using the Pi to run a motor...you will need tasks to update the O/S and software; to understand the GPIO, etc. I would suggest using a white board or scratchpad to come up with these tasks. You will miss some and that is okay. You will need to hand in these scratch notes so take a photo if you are using a white board or paper.

Once you have had these discussions, create a document called InitialProjectPlan.pdf:

- Create user stories. A user story is an informal, general explanation of a feature written from the perspective of the end user. Its purpose is to articulate how a feature will provide value to the customer. It's tempting to think that user stories are, simply put, requirements, but they are not. These stories put the user first and explain what the functionality is that the user wants in non-technical terms. For example,
As a user I want to be able to fire a missile automatically when an object is in range so that the missile launcher can work automatically. 

All user stories have this format As a <<type of user>> I want to <<do something>> so that <<the reason for doing it>>

Once again NOT TECHNICAL...not needs to use Lidar to calculate the distance to the target or anything like that.  Also NOT TASKS; each user story will contain multiple tasks.

Your team should be able to easily come up with 4 or 5 user stories for your project.

- A preliminary task list for each story with durations. Each task is an ACTION and should start with a verb/action word.

- the resources needed for each story (both human and material)

- a preliminary timeframe for each user story/task including any dependencies such as I need to set up the Pi before wiring the motor, etc.

The document must contain a separate section for each user story and subsections indicating the task list and resources needed for that story. It also contains a table which is the WBS for the project. The WBS lists the user stories as milestones, the tasks as the tasks to be done each with a duration and dependency...similar to this:

| Num | Task | Dur | Dep | Resource |
| --- | --- | --- | --- | --- |
| 1 | As a user I want to have the missile file automatically | 0 |  |  |
| 2 | Research Arduino Lidar | 2 |  | Frank |
| 3 | Connect Lidar to Arduino | 1 | 2 | Frank |
| 4 | Run Basic Tests | 1 | 3 | Frank |

If you want to use MS Project to document this part, please do (I recommend it). It will handle all the numbering and moving items around for you. You can then copy these columns from Project to Word.

Evaluation

- 12 marks - Scope Statement (address all topics listed above)

- 2 marks - List of resources you need but do not need to purchase

- 4 marks - Shopping list complete with prices and where to buy the items

- 1 mark - Scratch notes

- 6 marks - User Stories

- 15 marks - breakdown of user stories into tasks, identifications of milestones, durations and dependencies etc. - if you have really short 1 word tasks etc. that haven't had much thought put into them you won't receive full marks here!

- 4 marks - all documents/emails named properly.

#### Submitting

By Friday February 2, 2pm - 1 team member Email Allan with shopping list
By 9:00 a.m. on the day of your class, the week the project is due (February 13 for WMD and February 14 for SAND) - Scope Statement, Project Plan

the three documents MUST be submitted to Moodle. You only have to submit one document per team. Documents must be completed by that time or you will receive 0. There are NO LATE ASSIGNMENTS ALLOWED.